Project Cost Proposal

Company:	XYZ

Construction Company

California, CA

Client:		Jim Douglas,

ABC

Enterprises Limited

Cost Proposal for Recreation Centre

Executive Summary

XYZ had a discussion with ABC Company on 15th June and in that meeting, we were provided with the details about the project and were asked to prepare the cost proposal for the construction of a Recreation Centre on Orange Street Vallejo, California. This recreation center will be used to hold meetings, events and playing sports and other entertainment activities.

The project cost proposal will provide all the necessary information regarding the construction and designing of the Recreation center.

Company Introduction

XYZ is a leading construction company in the USA. For almost 30 years, we have shaped the skyline of major sites in the region, including X tower, Y theme park and Z bridge of California. Our priority is delivering a quality product while maintaining the highest standards of safety and health. Our highly effective team, accurate planning and resource deployment is the key to the deliverance of high standard projects within record timeframes. Our team comprises of skilled workmen and expert engineers. Our trained operators maintain a full range of heavy equipment for construction in our operation areas. We provide consultations and solutions to our client’s requirements during the projects whenever required.

Services

We cover all aspects of building construction and contracting services and offer feasibility studies, designing and décor and financial opportunities for projects.

Our specialty fields include:

- All types of building construction

- Oil & gas and industrial plant construction

- Infrastructure and civil works construction

- Industrial equipment procurement and installation

Project Details

Employees are a company’s greatest asset and it is most important to keep them happy and content. Creating a recreation center for them is an excellent idea and it will help enhance productivity as well as keep the work stress level low. This center will be built on the AAA plot in Orange Street Vallejo. It will cover an area of 2,200 sq. /Feet. It will be a two-story building.

Outdoor

There will be a tennis court, a swimming pool, bicycle path and a playground along with other sport activities. There will be more than one main entrance to provide more route for people arriving from different streets. Fences with a gate will surround play areas. Ground surfaces of the park will be firm, stable, slip resistant and provide adequate shock absorption to reduce the risk of injury.

Indoor

Amenities such as restrooms, drinking fountains, and telephone facilities will be provided within the center. Moreover, there will be a locker room and shower for all the facility users. A mini mart will also be constructed to provide snacks and refreshments.

Project phases

Our company will complete this project in 6 months.

Phase 1: Assessment and Planning

Our project team will visit the site and complete the site examination thoroughly. Our architects and engineers will make a 3D design and get your approval.

Phase 2: Pre-Construction

Ground breaking will be done at this stage and the site will be prepared before the beginning of the construction.

Phase 3: Construction

Using the design as the guide, our team will assign tasks for the completion and allocation of resources and the process of building the Recreation center will start.

Phase 4: Project Performance

Many times the project managers have to make adjustments to keep a project on track or the client company isn’t happy with something; this is the stage where we ask for another approval from the clients.

Phase 5: Design and Modeling

At the end of the construction, our team of engineers and interior designer will beautify the center and design it.

Phase 6: Project Close

At this stage, our team will officially complete the project and will move on to evaluation and documentation of the project. A final team meeting will be held and led by the manager to officially mark the project ending. An inspection of the whole building will be done.

Cost Allocation

We will allocate the following amount to each phase of the project.

| Phases | Cost allocation |
| --- | --- |
| Phase 1 | $10,000 |
| Phase 2 | $40,000 |
| Phase 3 | $338,500 |
| Phase 4 | $10,000 |
| Phase 5 | $40,000 |
| Phase 6 | $5,000 |

Cost breakdown

Manpower

| Work type | Number of people | Rate/Week | Total |
| --- | --- | --- | --- |
| Machine operators | 6 | $600 | $3,600 |
| Engineers | 2 | $1500 | $3,000 |
| Labor | 15 | $500 | $7,500 |
| Interior Designer | 1 | $2000 | $2,000 |

Equipment

| Equipment | Quantity | Cost per unit | Total |
| --- | --- | --- | --- |
| Bulldozers | 1 | $1,255 | $1,255 |
| Skid loaders | 2 | $860 | $1,720 |
| Wheel loaders | 3 | $1,880 | $5,640 |
| Vibratory rollers | 1 | $1,200 | $1,200 |
| Motor graders | 2 | $2,000 | $4,000 |
| Vibratory soil | 1 | $1,400 | $1,400 |
| Compactors | 2 | $800 | $1,600 |

Other services

| Services | Cost amount |
| --- | --- |
| Permits and Government Approvals | $30,000 |
| Test and Completion approval | $10,000 |
| Transportation fee | $10,000 |
| Interior design | $40,000 |

Approvals and Permit Fee

- Our engineer will ensure that each of the state regulations and codes is met during construction.

- We will get an approval for ‘Land title and clearance’.

- We will get the building ‘plan and layout approval’.

- NOC: Our Company will obtain a no-objection certificate from the water pollution board and other pollution boards in order to get approval for the sewer and water supply in the area.

Permit Fee Details

| Permit | Charges |
| --- | --- |
| Building permits Fee | $1,500 |
| Records management Fee | $10 |
| Grading and final inspection Fee | $2,000 |
| Development charges | $40,000 |

Terms and Conditions

- XYZ will be responsible for providing transportation for all the equipment to and from the construction site.

- XYZ will be responsible for all equipment provided and the cost and charges incurred in the operation and maintenance of the equipment during the rental period.

- 30% of the payment shall be made at the time of acceptance of the proposal.

- 40% of the total payment shall be made at the time of midway review.

- Remaining payment shall be made at project closing.

- During the contract term, our company will provide commercial insurance of all the equipment.

Contact us

You can contact us in any of the following ways:

XYZ Construction Company

Phone: 084-1113443

E-mail: XYZ@gmail.com